## Slide 1
©2017 RGP. This document is the proprietary and confidential property of RGP.
ORGANIZATIONAL CHANGE MANAGEMENT Accelerating adoption & ensuring successful implementation of AWS cloud platform
AN INTEGRATED APPROACH
January 19, 2017

## Slide 2
Successful change management outlines a comprehensive process that ensures changes introduced to an organization are accepted by leaders, employees, and other stakeholders with minimal disruption and maximum positive results
SOURCE: CEB 2016
WHY MANAGE ORGANIZATIONAL CHANGE?
60% of managers say they don’t have the right experience to guide change
60% of big, structural changes end in failure and consequent losses in revenue, productivity, and competitiveness
70% of companies say changes initiatives are more complex than they’ve ever been
Employees feel the stress of change initiatives directly – and change-stressed employees perform 5% worse than the average employee

## Slide 3
Impacted staff support new AWS Cloud Platform before and after transition
Stakeholder communication and involvement is managed to maximize understanding, buy-in and commitment to Cloud adoption
IT roles and org structure support AWS Cloud
Leaders support and champion AWS Cloud
Business continuity and service levels to internal customers are maintained
Performance dips are minimized
Business disruptions are minimized
Future performance is maximized
IT TRANSITION TO CLOUD – ORGANIZATIONAL CHANGE MANAGEMENT (OCM)
Employee Outcomes
Business Outcomes
OCM helps IT staff and stakeholders through all phases of transition to AWS Cloud, minimizing resistance, loss of productivity and business disruption

## Slide 4
OCM GUIDING PRINCIPLES FOR AWS CLOUD ADOPTION
Tailor change management activities based on specific stakeholder needs
Lead change and cascade key messages through an established Change Champion Network
Engage leaders as advocates and provide tools and resources to help them lead change management efforts
Continually assess initiative health and progress by seeking feedback
Ensure impacted staff have the tools and information to be successful during and after transition
The below “guiding principles” inform the development and implementation of Organizational Change Management activities

## Slide 5
INTEGRATING AN OCM MODEL INTO AWS CLOUD ADOPTION FRAMEWORK
AWS CLOUD ADOPTION FRAMEWORK | 
Business Capability Focused | Business People Governance
Technical Capability Focused | Platform Security Operations
  Codifies and bolsters existing org, role and training activities already identified in “People” component of AWS Framework
  Provides clients with holistic “soup to nuts” model that helps ensure implementation success – as all organizational elements are addressed and managed
OCM FOCAL POINTS | 
Stakeholder Engagement & Communication | Establish ongoing stakeholder communication channels to gain and maintain buy-in, support and participation throughout entire project Key message development Change Champion Network Robust communication plan
Alignment of IT Organization With Cloud Platform | Redesign IT organizational structure, roles and processes to support effective Cloud platform management/operations Org structure, processes Roles, competencies, job descriptions Staffing
Training & Roll-out Specific Communication | Design and implement training and roll-out communications to ensure all IT staff/key stakeholders can operate in new environment Training needs analysis and planning Training design and delivery Roll out communication

## Slide 6
AN INTERGRATED APPROACH

## Slide 7
3,000+ PROFESSIONALS 15-25 YEARS’ EXPERIENCE 1800+ DIVERSE CLIENTS SERVED IN THE FY 2016
100% RETENTION OF TOP 50 CLIENTS 87% OF THE FORTUNE 100
1996 FOUNDED AS SUBSIDIARY OF DELOITTE IPO 2000 NASDAQ: RECN
Custom solutions
and flexible, scalable engagements
WHO WE ARE
HOW WE WORK
WHAT WE DO
OUR APPROACH
©2017. This document is the proprietary and confidential property of RGP.

## Slide 8
SELECT EXAMPLES – OCM ENGAGEMENTS
Fortune 50 Entertainment Company (System Implementation)
Global Luxury Retailer (System Implementation)
Global Manufacturing Company (System Implementation)
Global Food and Beverage Company (System Implementation)
Large Public Utility (Strategic Reorganization)
Fortune 50 Pharmaceutical Company (Strategic Reorganization)
Fortune 50 Energy Company (Strategic Reorganization)
Global Insurance Provider (Strategic Reorganization)
RGP has extensive experience developing and implementing OCM strategies for large scale systems implementations and for organization transformation initiatives

## Slide 9
RGP OCM TEAM COMPOSITION
OCM team involved throughout entire length of project, commencing at project launch; size/scope of OCM team determined by project complexity and magnitude, plus level of available resources from Client team
TYPICAL ENGAGEMENT | 
RGP TEAM | CLIENT PARTNERS ON OCM TEAM
OCM Project Lead Communications Specialist (as needed) Training Specialist (as needed) Senior Advisor (oversight/counsel) | Human Resources Corporate / Employee Communications Select key line leaders / stakeholders from impacted business unit(s)
OCM ARTIFACTS & ACCESS PROVIDED BY CLIENT | 
Project charter and business case List of all impacted stakeholder audiences (plus number of impacted end users by group) Relevant org charts Key messages / information on project already shared with organization Access to key line leaders, sponsor(s) and PMO members Access to project document repositories | 

## Slide 10
  Seamlessly inserts targeted OCM strategies and tactics into appropriate stages of the AWS Cloud Adoption Framework
  Codifies and bolsters existing organization and role related activities already in AWS Cloud Adoption Framework
  Provides clients with holistic “soup to nuts” model that helps ensure implementation success – as all organizational elements will be addressed and managed, in addition to traditional AWS focus areas
AWS and RGP
Building integrated go-to-market model that:
AWS AND RGP: HOW WE WORK TOGETHER

## Slide 11
RGP’s CHANGE ACCELERATION FRAMEWORK

## Slide 13
 | 1. Accelerate Execution 2. Align Leaders | 3. Envision the Future 4. Engage the Organization | 5. Enable Capacity 6. Make It Stick
Tag Lines | This change is critical and will succeed! We are all leaders of this change! | This is the vision, where we are going! This is how we get there together! | This is how we make it happen! Are we where we want to be?
Objectives | Confirm sponsorship Secure resources, expertise Form strong coalition of leaders Build momentum | Articulate vision and roadmap for transition to Cloud Mobilize organization, build commitment, create change urgency Establish communication channels to gain and maintain buy-in, support and participation throughout entire transition | Ensure successful transition to Cloud Align IT org structure, roles, processes with AWS Cloud platform Ensure all IT staff/key stakeholders can operate in new environment Ensure Cloud benefits and objectives are achieved
Key Actions | Form team to lead change – executive sponsors, stakeholders, line leaders, PMO, change management, communication, training, etc. Establish program charter, roles, milestones Build guiding coalition, mobilize leadership Shape program governance structure Assess and align change leadership roles | Identify/assess impacted stakeholders Develop key messages Enlist and mobilize Change Champion Network Develop customized communication plan Drive ongoing communication, feedback – two-way conversations Address “How does this impact me?” Celebrate progress and control issues | Identify change impacts to IT roles, policy, org structure, process, etc. Modify IT roles, org structure, job descriptions and processes to support AWS Cloud Align IT staff to new org model Develop and implement targeted training Setup measurement structures Measure and evaluate outcomes Course correct where needed
Tools and deliverable accelerators are available online and can be customized |  |  | 
CHANGE ACCELERATION PRIORITIES AND TASKS

## Slide 14
SAMPLE TOOLS AND DELIVERABLES

## Slide 15
STAKEHOLDER ANALYSIS & ENGAGEMENT PLAN
HIGH-LEVEL TASKS / MILESTONES
Define WIIFM (what’s in it for me) by audience group Define audience groups and map Stakeholders and key influencers to each group Evaluate level of influence by Stakeholder groups Develop Key Messages Timeline leveraging Communications plan (map messaging by audience to plan for stakeholder awareness and reinforcement) Schedule ongoing touch points and routines with Stakeholders Review plan with business owners and leaders Solicit feedback from Stakeholders as appropriate Refine plan as appropriate to inform Stakeholders of issues, risks, watch items Review plan with Project Team(s) leadership Regular engagement with project to understand current status and reaction Maintain and track all items defined in the Stakeholder Engagement Plan
What Is This Used For? | Ensures that every audience group impacted by Cloud Adoption is evaluated for degree of impact
Benefits | Stakeholder WIIFMs (what’s in it for me) and concerns are understood and plans are in place to bring them along throughout the project (timely messaging and reinforcement) to champion and act as key influencers of adoption
Risks If Not Done? | We don’t understand where a key Stakeholder stands, inadvertently derailing successful adoption We miss opportunities to bring people at all levels along
How Has This Helped? | Messaging isn’t making its way through to key Stakeholders and impacted audiences We don’t address the WIIFM / concerns, resulting in low adoption and significant effort to improve adoption

## Slide 16
STAKEHOLDER ANALYSIS & HIGH-LEVEL PLAN
(example content below not Cloud adoption specific)
Stakeholder Analysis & High-Level Plan Program Name: Unified Desktop MyBob Project |  |  |  |  |  |  |  | 
Stakeholder Group | Level of Influence | Level of Awareness |  | Willingness to Engage | Engagement Details |  |  | 
 | H = Significant; M = Moderate; L = Low |  |  |  |  |  |  | 
 |  |  |  |  | WIIFMs (Benefit to Stakeholder) | Concerns | Actions to Increase Engagement | Project Tracking Mechanism
New Hires | L | M | H |  | Provides a structured and simplified way to manage your book See entire book in one view Customize lists of clients | This application doesn’t seem that intuitive The advisors on my team aren't using it | Offer a series on Project ‘Lunch & Learns’ for new hires | Communication Plan
New Hires | L | M | H |  | Provides a structured and simplified way to manage your book See entire book in one view Customize lists of clients | This application doesn’t seem that intuitive The advisors on my team aren't using it | Partner new hires with experienced Project users/ champions | Communication Plan
32% of Advisors retiring in 10 years | H | H | L |  | Gain capacity with a simplified tool to manage your book Customize client lists and send targeted communications | I’ve been highly successful and am close to retiring, why change Low confidence in UD applications at first, I’ll wait to see how it works and hear what my colleagues are saying | Identify UD champions who are a part of this group to their peers about their experience with Project and results they’ve achieved. | Communication Plan
Advisors with greater than 1 year on the job | M | M | L |  | Provides a structured and simplified way to manage your book See entire book in one view Customize lists of clients | My P2P mentor had a bad client experience with Project so it doesn’t seem like very many people trust the application | Build the skills of the P2P mentors so they can champion use of Project | Training Plan
Advisors with greater than 1 year on the job | M | M | L |  | Provides a structured and simplified way to manage your book See entire book in one view Customize lists of clients | My P2P mentor had a bad client experience with Project so it doesn’t seem like very many people trust the application | Offer a series of Project Lunch & Learns for advisors with greater than 1 year with TC | Communication Plan

## Slide 17
COMMUNICATION PLAN
What Is This Used For? | Outlines recommended end-to-end plan for all communications associated with the change throughout entire Cloud Adoption journey
When Is This Done (Timing)? | At beginning of project Updated throughout the project
Benefits | Effective communication builds buy-in to change Demonstrates and reinforces expectations and support Ensures that impacted staff know what is expected of them at key points during and following implementation
Risks If Not Done? | Confused or unaware people with little, no or inaccurate information can’t successfully navigate change If messaging is not applicable to them or ill timed, it is dismissed and forgotten and adoption negatively impacted
HIGH-LEVEL TASKS / MILESTONES
Detailed impact analysis at the role level to understand what is changing from a functional and business as usual standpoint Updated communication vehicle assessment to define all potential modes of communications existing across impacted audience groups; knowledge of how information is shared (communication culture) in different groups/orgs Knowledge of employee or user experience (by role) to understand how each impact will be perceived / received Overall plan includes comprehensive mapping of impacts and defines how and when each impact is communicated. Often times a single impact is communicated in different ways to different audiences (newsletter for one group, manager meeting or huddle in another group); plan captures each instance and bundles impacts as appropriate, by audience Regular engagement with project team Ability to drive out key messages and timing Execution of Plan

## Slide 18
COMMUNICATION PLAN
(example content below not Cloud adoption specific)
COMMUNICATION PLAN (SAMPLE) Program Name: UD Project Name: MyBob |  |  |  |  |  |  |  |  |  | 
Delivery Date/Timing | Project Phase | Type | Objective | Audience | Key Messages | Frequency | Content Owner | Delivery Owner | Delivery Channel | Dependencies
Indicates date or timeframe delivering communication | What phase of PLC will communication happen | Identifies what the communication is | Describes what you are trying to achieve with each communication | Names the recipient group(s) for whom the ABC is intended (select multiple groups from drop down) | Lists the specific pieces of information to cover in the key message | Indicates how often the communications will be issued | Indicates who is responsible for crafting the communication | Indicates who is responsible for delivering the ABC to the stakeholders | Indicates how the ABC will be communicated to the audience | Lists project- related dependencies that may affect when and how ABC is communicated
TBD | Optimization | Lunch & Learn | To give new hires the opportunity, post training, to become more comfortable using and accomplish customizing a client list | WMA / WMA | Project simplifies managing your book and makes it easy to expand your client touchpoints | Weekly for four weeks, post training | XXX | Project champion (TBD) | Webinar | New hire training is complete
TBD | Optimization | 1:1 or small group coaching | To give new hires the opportunity, post training, to become more comfortable with Project and accomplish customizing a client list. | WMA/WMA | Project simplifies managing your books | Weekly | Project champion (TBD) | Regional UD Champions (TBD) | Face to Face | New hire training is complete
TBD | Execution | Facilitated discussion during Tier 1 meeting | To gain buy-in of 32% of advisors approaching retirement to use and champion Project training, to become more comfortable with Project and accomplish XXX. | WMA / WMA | Project will give you capacity to focus more on clients and simplifies book management | Monthly | Tier 1 Project champions | Tier 1 Project champions | Tier 1 meeting | 
TBD | Planning | Business Management | 1) To inform what the project is delivering outcome of impact analysis, and plan to communicate 2) To get input on approach and how else to bring people along | RMD, WMD, BSM | Project P2 will create more efficiency by adding XYZ functionality, not a big change for advisors/ CRCs, still have low adoption | One Time | XXX | XXX | Business Management Forum | 

## Slide 19
BUSINESS READINESS PLAN [TRAINING]
HIGH-LEVEL TASKS / MILESTONES
Understand system / tools to determine what is changing and why Define impacts by role (what role will see what impacts) Define current state by role (for areas impacted) Define target state by role (for areas impacted) Define gaps, changes by role for each impact Create a support needs analysis by role Design learning, communications needs by role – key messaging and timing Understand existing tactics (training, other existing resources, etc.) within the business / enterprise to leverage and determine net new needs Estimate timing of change and adoption activities by role Determine types of training based on each audience / role needs (ILT, WBT, Job Aids, Manager Huddles) Understand and manage dependencies Identify partners within HR, Communications teams, etc. Regular engagement with project team; routines to track status, issues, risks and watch items Manage and execute plan components
What Is This Used For? | Defines business readiness and learning approach (training) to ensure each group has the knowledge they need to adopt and begin utilizing new model Design of learning materials that need to be produced, how training will be delivered, and how training will be rolled out (including training communications)
Benefits | Overall approach for providing impacted employees with basic skills and knowledge to do their jobs using new tools, systems, processes, procedures, and policies Accountability to execute training and training communications
Risks If Not Done? | A “one-size-fits-all' approach is taken that doesn’t resonate with key audiences, resulting in low adoption

## Slide 20
BUSINESS READINESS PLAN [TRAINING]
(example content below not Cloud adoption specific)
TRAINING COMMUNICATIIONS PLAN (SAMPLE) Program Name: Project Name: |  |  |  |  |  |  |  |  | 
Project Name | Delivery Date/Timing | Type | Objective | Audience | Key Messages | Frequency | Content Owner | Design Owner | Delivery Channel
List the project(s) that make up the Business Readiness Plan (there may be one project or multiple projects included in one plan) | Indicates date or timeframe for announcing training / sending training related communications | Identities what the communication is (use dropdown) | Describes what you are trying to achieve with each communication | Names the recipient groups(s) for whom the training communication is intended (select multiple groups from dropdown) | Lists the specific pieces of information to cover in the key message | Indicates how often the communication will be issued | Indicates who is responsible for crafting the training communication | Indicates who is responsible for getting the training communication into the appropriate channel | Indicates what channels will be used to announce the training / provide the training communications
UD – Project of Business | TBD | IAS Communications | Share the KE link with P2P mentors so they can access training | Peer 2 Peer Mentors | We hear your concerns and want to help you have a better experience with Project | One Time | xxx | xxx | Email from xxx
TRAINING APPROACH (SAMPLE) Program Name: Project Name: |  |  |  |  |  |  |  |  | 
Project Name | Training Start Date | Training End Date | Type of Training | Audience | Objective | Content | Content Owner | Design Owner | Delivery Owner
List the project(s) that make up the Business Readiness Plan (there may be one project or multiple projects included in one plan) |  |  | Indicate the type of training being used (choose from drop down) | Who is the audience for each training piece? (select from groups from dropdown | Describe what you are trying to achieve with the training piece. | Describe the content needed for each training piece | Indicates who is responsible for crafting the content | Indicates who is responsible for designing the training | Indicates who coordinates getting the training into Talent Center or another communication channel
UD – Project of Business | TBD | TBD | Interactive Job Aid | Peer 2 Peer Mentors | Build skill using Project to enable P2P mentors to drive adoption of the application with their mentees | Screenshots and use cases | XXX | XXX | TBD
BUSINESS READINESS APPROACH (SAMPLE) Program Name: Project Name: | 
BUSINESS READINESS TACTICS | DETAILS OF THE TACTIC
Describe the high level tactics that will be used to prepare the business to adopt and utilize the change once implemented (e.g. training design, training rollout approach) | Provide additional details about the tactic and why its important to enabling adoption of this change
Understand the experiences the P2P mentors have had | Survey P2P mentors to get a deeper understanding of the negative experiences they’ve had and impact on clients so the learning addresses those concerns
Find P2P mentors who are avid users | Learn from P2P mentors who are finding Project really helps their practice, what are they doing, what is the impact

## Slide 21
Vasant Narayan
Director of Client Service
617 897 0350 vasant.narayan@rgp.com
Steve Barker
Global Practice Leader, Human Capital
714 430 6522
steve.barker@rgp.com
21
©2017 RGP. This document is the proprietary and confidential property of RGP.

## Slide 22: GLOBAL FOOTPRINT
Global capability with an emphasis on local execution.
North America
Europe
Asia Pacific
United States
Atlanta
Boston
Central Florida
Century City
Charlotte
Chicago
Chicago (West)
Cincinnati
Cleveland
Columbus
Dallas
Denver
Detroit
Hartford
Honolulu
Houston
Indianapolis
Irvine
Kansas City
Las Vegas
Los Angeles
Milwaukee
Minneapolis
Nashville
New York City
Orange County
Parsippany
Philadelphia
Phoenix
Pittsburgh
Portland
Princeton
Sacramento
San Antonio
San Diego
San Francisco
Seattle
Silicon Valley
South Florida
St. Louis
Stamford
Tulsa
Walnut Creek
Washington, DC
Woodland Hills
Canada
Calgary
Toronto
Mexico
Mexico City
Belgium
Brussels
Denmark
Copenhagen
France
Paris
Germany
Frankfurt
Ireland
Dublin
Italy
Milan
Luxembourg
Luxembourg
Netherlands
Amsterdam/ Utrecht
Norway
Oslo
Sweden
Stockholm
SWITZERLAND
Zurich
United Kingdom
London
Australia
Sydney
China
Beijing
Guangzhou
Hong Kong
Shanghai
India
Bangalore
Mumbai
Japan
Tokyo
KOREA
Seoul
PHILIPPINES
Manila
Singapore
Singapore
Taiwan
Taipei